# CIPHER PROJECT COMPLETION CHECKLIST

Elysian Protocol  |  elysianprotocol.io  |  February 2026

This checklist covers everything needed to take Cipher from working local prototype to live, revenue-generating product. Items marked Done were completed in previous sessions. Work through the remaining items in the order shown — each phase builds on the one before it.

# PHASE 1: Deploy to the Cloud

Nothing else matters until Cipher is live on the internet. The iOS app, desktop app, and website all point to api.elysianprotocol.io — that URL needs to resolve to a running server.

| ☐ | Task | Priority | Status |
| --- | --- | --- | --- |
| ☐ | Deploy backend to Railway (run ./deploy.sh from project root) | Critical | Not Started |
| ☐ | Set environment variables on Railway (ANTHROPIC_API_KEY, GROQ_API_KEY, DEEPSEEK_API_KEY, ELEVENLABS_API_KEY, SECRET_KEY) | Critical | Not Started |
| ☐ | Point api.elysianprotocol.io DNS to Railway URL (CNAME record) | Critical | Not Started |
| ☐ | Enable HTTPS/SSL on Railway (automatic with custom domain) | Critical | Not Started |
| ☐ | Verify health endpoint: https://api.elysianprotocol.io/api/v1/system/health | Critical | Not Started |
| ☐ | Run smoke test against production URL | High | Not Started |
| ☐ | Deploy website (index.html) to elysianprotocol.io (Vercel, Netlify, or Railway static) | Critical | Not Started |
| ☐ | Verify all 12 agents work in production environment | High | Not Started |

# PHASE 2: Stripe Integration (Revenue)

Mark said: "Everything should revolve around selling them the next premium user fee." No revenue without payment processing. This is the business engine.

| ☐ | Task | Priority | Status |
| --- | --- | --- | --- |
| ☐ | Create Stripe account for Elysian Protocol | Critical | Not Started |
| ☐ | Create Stripe products: Pro ($29/mo), Business ($79/mo), Enterprise ($199/mo) | Critical | Not Started |
| ☐ | Build checkout session endpoint (POST /api/v1/billing/checkout) | Critical | Not Started |
| ☐ | Build Stripe webhook handler (subscription created/updated/cancelled) | Critical | Not Started |
| ☐ | Connect tier status to user accounts in database | High | Not Started |
| ☐ | Gate voice minutes by tier (Free=15min, Pro=90min, Business=300min, Enterprise=1200min) | High | Not Started |
| ☐ | Gate token limits by tier (Free=100K, Pro=1M, Business=5M, Enterprise=25M) | High | Not Started |
| ☐ | Build upgrade prompt system ("You've used 14 of 15 voice minutes") | High | Not Started |
| ☐ | Add billing portal endpoint for subscription management | Medium | Not Started |
| ☐ | Test full upgrade flow: Free user upgrades to Pro | High | Not Started |

# PHASE 3: Voice System Completion

Voice IS the product. Every free user gets Cipher's voice. Higher tiers unlock situational voices. The education voices are future work.

| ☐ | Task | Priority | Status |
| --- | --- | --- | --- |
| ☑ | ElevenLabs voice synthesis working for Cipher Core (Rachel placeholder) | High | Done |
| ☑ | Smart voice switching with restraint rules (cooldown, confidence, decay) | High | Done |
| ☑ | Spelling error tolerance for voice triggers (fuzzy matching) | Medium | Done |
| ☑ | Audio caching to reduce 11 Labs token usage | Medium | Done |
| ☐ | Generate custom Cipher Core voice via 11 Labs Voice Design API | High | Not Started |
| ☐ | Wire live voice session manager into SSE streaming pipeline | High | Not Started |
| ☐ | Test voice switching across all 7 built-in voices end-to-end | Medium | Not Started |
| ☐ | Generate education character voices: Nonna Maria, The Sage, Blues, Dr. Nova (future) | Low | Not Started |

# PHASE 4: iOS App (TestFlight)

The SwiftUI app is fully built with chat, streaming, voice playback, and conversation management. It needs tier awareness and then a push to TestFlight.

| ☐ | Task | Priority | Status |
| --- | --- | --- | --- |
| ☑ | Full chat UI with streaming responses | Critical | Done |
| ☑ | Voice synthesis playback (ElevenLabs audio) | High | Done |
| ☑ | Conversation save/delete/browse | High | Done |
| ☑ | Model tier selection (Balanced, Fast, Code, Reasoning) | Medium | Done |
| ☑ | Settings UI with configurable server URL | Medium | Done |
| ☑ | Auto-detect server (production first, localhost fallback) | Medium | Done |
| ☐ | Add tier awareness UI (show locked voices, upgrade CTAs) | High | Not Started |
| ☐ | Add voice personality switching UI in the app | High | Not Started |
| ☐ | Create App Store icons and screenshots | High | Not Started |
| ☐ | Push to TestFlight for beta testing | High | Not Started |
| ☐ | Submit to App Store | Medium | Not Started |

# PHASE 5: Desktop App (Distribution)

The Electron app is functional with chat, streaming, dark mode, and system tray. Needs icons and packaging for distribution.

| ☐ | Task | Priority | Status |
| --- | --- | --- | --- |
| ☑ | Chat interface with streaming responses | Critical | Done |
| ☑ | Dark mode, system tray, settings dialog | Medium | Done |
| ☑ | Single-instance lock and macOS titlebar | Medium | Done |
| ☐ | Create application icons: icon.icns (macOS), icon.ico (Windows), icon.png (512x512) | High | Not Started |
| ☐ | Create tray-icon.png for system tray | Medium | Not Started |
| ☐ | Build distributable .dmg for macOS | High | Not Started |
| ☐ | Build distributable .exe for Windows | Medium | Not Started |
| ☐ | Code-sign the macOS app (Apple Developer account needed) | High | Not Started |
| ☐ | Add auto-update mechanism (electron-updater) | Medium | Not Started |

# PHASE 6: Agent Framework Hardening

The core agent pipeline works end-to-end. These are improvements to make agents more reliable and capable in production.

| ☐ | Task | Priority | Status |
| --- | --- | --- | --- |
| ☑ | Shell agent: real command execution with denylist | Critical | Done |
| ☑ | Web agent: real HTTP requests via httpx | Critical | Done |
| ☑ | Code agent: sandboxed Python/JS execution | Critical | Done |
| ☑ | File agent: read/write/search with directory sandboxing | Critical | Done |
| ☑ | Research agent: real DuckDuckGo web search | Critical | Done |
| ☑ | Intent classifier: 56+ patterns routing to 12 agents | Critical | Done |
| ☑ | Chat-to-agent bridge: classify -> extract params -> execute -> report | Critical | Done |
| ☐ | Upgrade research agent to use Brave Search API (more reliable than DDG scraping) | Medium | Not Started |
| ☐ | Replace simulated data in academic_search with real API (Semantic Scholar) | Medium | Not Started |
| ☐ | Replace simulated data in competitor_analysis with real web scraping | Medium | Not Started |
| ☐ | Replace simulated data in market_research with real data sources | Medium | Not Started |
| ☐ | Replace simulated data in fact_check with real verification sources | Medium | Not Started |
| ☐ | Replace simulated data in sentiment_analysis with real NLP | Medium | Not Started |
| ☐ | Wire trading agent to real Alpaca paper trading API | Medium | Not Started |
| ☐ | Wire communication agent to real email/Slack APIs | Medium | Not Started |
| ☐ | Test deploy agent with Railway CLI in production | Medium | Not Started |
| ☐ | Add agent chaining (one agent triggers another) | Low | Not Started |
| ☐ | Add conversation-aware agent context (agent sees chat history) | Low | Not Started |

# PHASE 7: User Accounts & Authentication

Currently the system works without user accounts. For paid tiers and personalization, users need accounts with proper authentication.

| ☐ | Task | Priority | Status |
| --- | --- | --- | --- |
| ☑ | JWT auth system exists in security.py | Medium | Done |
| ☑ | API key system with ely_sk_ prefix | Medium | Done |
| ☐ | Build user registration endpoint (email + password) | High | Not Started |
| ☐ | Build login/logout endpoints | High | Not Started |
| ☐ | Build password reset flow (email verification) | Medium | Not Started |
| ☐ | Connect user accounts to Stripe customer IDs | High | Not Started |
| ☐ | Per-user conversation storage (currently global) | High | Not Started |
| ☐ | Per-user memory store (currently global) | High | Not Started |
| ☐ | Per-user usage tracking and limits | High | Not Started |
| ☐ | Add OAuth (Sign in with Google/Apple) for iOS app | Medium | Not Started |

# PHASE 8: Production Polish

| ☐ | Task | Priority | Status |
| --- | --- | --- | --- |
| ☐ | Set APP_DEBUG=false in production | High | Not Started |
| ☐ | Set up error monitoring (Sentry or similar) | High | Not Started |
| ☐ | Set up uptime monitoring for api.elysianprotocol.io | High | Not Started |
| ☐ | Set up database backups for cipher.db | High | Not Started |
| ☐ | Install librosa for advanced emotion detection (currently using basic heuristics) | Low | Not Started |
| ☐ | Set up Redis for Celery background tasks (scheduler agent, etc.) | Medium | Not Started |
| ☐ | Rate limiting on public API endpoints | High | Not Started |
| ☐ | Add privacy policy and terms of service to website | High | Not Started |
| ☐ | GDPR compliance: user data export and deletion | Medium | Not Started |
| ☐ | Load testing: verify server handles concurrent users | Medium | Not Started |
| ☐ | Set up CI/CD pipeline (auto-deploy on push to main) | Medium | Not Started |

# PHASE 9: Growth & Marketing

| ☐ | Task | Priority | Status |
| --- | --- | --- | --- |
| ☐ | Landing page live at elysianprotocol.io | Critical | Not Started |
| ☐ | Set up analytics on website (Plausible or similar) | Medium | Not Started |
| ☐ | SEO optimization for landing page | Medium | Not Started |
| ☐ | Create social media accounts (X/Twitter, LinkedIn) | Medium | Not Started |
| ☐ | Product Hunt launch preparation | Medium | Not Started |
| ☐ | Create demo video showing Cipher capabilities | High | Not Started |
| ☐ | Beta invite system for early access | Medium | Not Started |
| ☐ | Email waitlist capture on landing page | High | Not Started |

# Summary

Total tasks: 93   |   Done: 22   |   Remaining: 71

RECOMMENDED ORDER: Deploy first (Phase 1), then Stripe (Phase 2), then voice polish (Phase 3). These three phases get you to a live, revenue-generating product. iOS TestFlight (Phase 4) and desktop distribution (Phase 5) can happen in parallel. Agent hardening (Phase 6) and user accounts (Phase 7) are ongoing improvements. Production polish (Phase 8) and growth (Phase 9) come last.

Elysian Protocol  ·  Cipher is sovereign.